PROJECT PLANNING DOCUMENT

Automating Employee Data

Sprint Planning & Story Point Estimation

# 1. Key Definitions

## Sprint

A Sprint is a fixed period or duration in which a team works to complete a set of tasks. In the Automating Employee Data project, sprints define time-boxed work cycles.

## Epic

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

In this project, Epics represent major functional areas such as Employee Data Collection, Processing, and Reporting.

## Story

A Story is a small task. It is part of an Epic. Stories represent individual features or requirements that can be completed within a sprint.

## Story Point

A Story Point is a number that represents how much effort a story takes to complete. Story points are usually assigned using the Fibonacci series:

| Effort Level | Story Points | Description |
| --- | --- | --- |
| Very Easy | 1 | Minimal effort — routine or straightforward task |
| Easy | 2 | Low complexity with clear steps |
| Normal | 3 | Moderate effort with some dependency |
| Moderate | 5 | More complex, needs research or coordination |
| Difficult | 8 | High complexity, potential blockers or unknowns |

Story Point Scale for this project: 1, 2, 3, 5 (Fibonacci)

# 2. Sprint 1 — Data Handling

Sprint 1 focuses on gathering and preparing employee data for processing. The work is split across two epics.

## Epic 1: Employee Data Collection

USN1 — Gathering Employee Data  |  Story Points: 2

Collect raw employee data from various sources including HR systems, Excel sheets, and manual records. Define the data schema and fields required for automation.

USN2 — Loading Employee Data  |  Story Points: 1

Load the collected employee data into the target system or database. Validate that data is correctly ingested and accessible for subsequent processing.

## Epic 2: Employee Data Preparation

USN3 — Handling Missing Values  |  Story Points: 3

Identify and handle missing or null values in employee records. Apply appropriate strategies such as default values, interpolation, or flagging incomplete records.

USN4 — Creating Derived Fields  |  Story Points: 3

Create new computed fields from existing data (e.g., years of service from hire date, department codes, salary bands). Ensure fields are correctly calculated and documented.

USN5 — Handling Inconsistency in Data  |  Story Points: 3

Detect and resolve inconsistencies such as duplicate employee records, mismatched department names, and formatting issues across data sources.

| Story | Description | Story Points |
| --- | --- | --- |
| USN1 | Gathering Employee Data | 2 |
| USN2 | Loading Employee Data | 1 |
| USN3 | Handling Missing Values | 3 |
| USN4 | Creating Derived Fields | 3 |
| USN5 | Handling Inconsistency in Data | 3 |
| Total Story Points — Sprint 1 |  | 12 |

# 3. Sprint 2 — Visualization & Reporting

Sprint 2 focuses on visualizing the processed employee data and building dashboards and story reports for stakeholders.

## Epic 3: Employee Data Visualization

USN6 — Bar Chart  |  Story Points: 2

Develop a bar chart visualizing employee distribution across departments, roles, or locations. Include axis labels, legends, and filter support.

USN7 — Pie Chart  |  Story Points: 2

Create a pie chart to show proportion of employees by category (e.g., employment type, gender diversity, salary band). Ensure interactive slices where applicable.

USN8 — Line Chart  |  Story Points: 2

Build a line chart to display trends over time — such as employee headcount growth, attrition rate, or monthly hiring trends.

USN9 — Map  |  Story Points: 4

Develop a geographic map visualization showing employee distribution across office locations or regions. Higher effort due to geospatial data integration requirements.

## Epic 4: Dashboard

USN10 — Developing Dashboard  |  Story Points: 5

Design and develop a central dashboard integrating all the above charts and filters. The dashboard should allow HR managers to explore employee data interactively.

## Epic 5: Story

USN11 — Developing Story  |  Story Points: 5

Build a narrative story presentation that walks stakeholders through key employee data insights, trends, and recommended actions.

| Story | Description | Story Points |
| --- | --- | --- |
| USN6 | Bar Chart | 2 |
| USN7 | Pie Chart | 2 |
| USN8 | Line Chart | 2 |
| USN9 | Map | 4 |
| USN10 | Developing Dashboard | 5 |
| USN11 | Developing Story | 5 |
| Total Story Points — Sprint 2 |  | 20 |

# 4. Velocity Calculation

Velocity measures the average number of story points a team completes per sprint. It is used to forecast future sprint capacity.

| Sprint | Story Points Completed |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 20 |
| Total | 32 |

Formula:  Velocity = Total Story Points Completed ÷ Number of Sprints

Velocity = 32 ÷ 2 = 16 Story Points per Sprint

Your team's velocity is 16 Story Points per Sprint

# 5. Complete Story Point Summary

| Sprint | Epic | Story | Description | Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | Epic 1 — Data Collection | USN1 | Gathering Employee Data | 2 |
| Sprint 1 | Epic 1 — Data Collection | USN2 | Loading Employee Data | 1 |
| Sprint 1 | Epic 2 — Data Preparation | USN3 | Handling Missing Values | 3 |
| Sprint 1 | Epic 2 — Data Preparation | USN4 | Creating Derived Fields | 3 |
| Sprint 1 | Epic 2 — Data Preparation | USN5 | Handling Inconsistency | 3 |
| Sprint 2 | Epic 3 — Visualization | USN6 | Bar Chart | 2 |
| Sprint 2 | Epic 3 — Visualization | USN7 | Pie Chart | 2 |
| Sprint 2 | Epic 3 — Visualization | USN8 | Line Chart | 2 |
| Sprint 2 | Epic 3 — Visualization | USN9 | Map | 4 |
| Sprint 2 | Epic 4 — Dashboard | USN10 | Developing Dashboard | 5 |
| Sprint 2 | Epic 5 — Story | USN11 | Developing Story | 5 |
| TOTAL |  |  |  | 32 |